## Slide 1: Agile Process
Sanket Shrestha

## Slide 2: Agile Software Development
Group of software development methodologies based on iterative and incremental development
Develop a system through repeated cycles (iterative) and in smaller portions at a time (incremental)
Requirements and solutions evolve through collaboration between self-organizing, cross-functional teams

## Slide 3: Scrum
Iterative, incremental framework for Project Management
Originally suggested for managing product development projects

## Slide 4: Scrum

## Slide 5: Product Backlog
Business needs are dispatched into requirements
Writing requirements as “user stories”
Use of story card
  3 Questions
    As a …………………………. (who wants this piece of functionality)
    I need ………………………. (What the user want)
    So that …………………….. (Why the user wants it)

## Slide 6: Sprint
One iteration of development, at the end of which a workable product is ready (1 month)
Sprint planning meeting
  Defining goals
  Team commitment
  Sprint backlog - List of work team targeting for next sprint

## Slide 7: Daily Scrum
Duration – 15 minutes
Stand-up (same place, same time)
3 Questions
  What did I do since the last scrum?
  What will I do today?
  What are my impediments?

## Slide 8: Burn Down Chart

## Slide 9: Roles
Scrum Master - who maintains the processes (typically in lieu of a project manager)
Product Owner - who represents the stakeholders and the business
The Team - a cross-functional group who do the actual analysis, design, implementation, testing, etc.

## Slide 10: Agile Methods
Agile Unified Process (AUP)
Dynamic Systems Development Method (DSDM)
Extreme Programming (XP)
Feature Driven Development (FDD)

## Slide 11: Thank you