## Slide 1: Project Management
Sanket Shrestha

## Slide 2: Project
A project is a temporary endeavor undertaken to provide a unique product or service
A project is a (temporary) sequence of unique complex and connected activities that have one goal or purpose and that must be completed by a specific time, within budget and according to specification.
OR
A project is a sequence of activities that must be completed on time, within budget and according to specification.

## Slide 3: Project management
Project management is the process of scoping, planning, staffing, organizing, directing and controlling the development of an acceptable system at a minimum cost within a specified time frame.

## Slide 4: Attributes of Successful project
The resulting information system is acceptable to the customer.
The system is delivered “on time”.
The system is delivered “within budget”.
The system development process had minimal impact ongoing business operations.

## Slide 5: Attributes of Failed Project
Failure to establish upper management commitment to the project.
Lack of organization’s commitment to the system development method.
Taking shortcuts through or a around the system development method
The project gets behind schedule.
The project is over budget.
The team is not trained or skilled.
Poor planning
Lack of quality standards.
Lack of communication between end users and developers.

## Slide 6: Software project management
It is concerned with activities involved in ensuring that software is delivered on time and on schedule and in accordance with the requirements of the organisations developing and procuring the software.
Project management is needed because software development is always subject to budget and schedule constraints that are set by the organisation developing the software.

## Slide 7: Software Project management Characteristics
Software engineering is different from other types of engineering in a number of ways. These distinctions make software management particularly difficult. some of differences are:
The product is intangible: it cannot be seen or touched. Software mangers cannot see progress.
The product is uniquely flexible.
Software engineering is not recognized as an engineering discipline with the same status as mechanical, electrical engineering, etc.
The software development process is not standardised: process may vary dramatically from one organization to another.
Many software projects are 'one-off' projects: rapid technological changes in computers and communications can make a manager’s experience obsolete (out dated). Lessons learned from previous projects may not be transferable to new projects.

## Slide 8: Project Manager
Software managers are responsible for planning and scheduling project development. They supervise the work to ensure that it is carried out to the required standards and monitor progress to check that the development is on time and within budget.
The software project manager’s job is to ensure that the software project meets constraints (Budget and schedule constraints) and delivers software that contributes to the goals of the company developing the software.

## Slide 9: Common activities software managers include:
Management
Leadership
Technical problem solving
Problem solving
Conflict management
Customer relations
Team management
Risk and change management

## Slide 10: Management activities:
Proposal writing:
Project planning and scheduling.
Project costing.
Project monitoring and reviews.
Personnel selection and evaluation.
Report writing and presentations.

## Slide 11: Project staffing
May not be possible to appoint the ideal people to work on a project
  Project budget may not allow for the use of highly-paid staff;
  Staff with the appropriate experience may not be available;
  An organisation may wish to develop employee skills on a software project.
Managers have to work within these constraints especially when there are shortages of trained staff.

## Slide 12: Project planning
It involves making detailed plan to achieve the objectives.
Probably the most time-consuming project management activity.
Continuous activity from initial concept through to system delivery. Plans must be regularly revised as new information becomes available.
Various different types of plan may be developed to support the main software project plan that is concerned with schedule and budget.

## Slide 13: Types of plan
Quality Plan: It describes quality procedures and standards that will be used in a project.
Configuration management plan: it describes the configuration management procedures and structures to be used.
Maintenance plan: It predicts the maintenance requirements of the system maintenance costs and effort required.
Staff development plan: It describes how the skills and experience of the project team members will be developed.
Project Plan: It describes how the project goals, objectives, risk management, project schedule, estimation etc are achieved.