## Slide 1: Feature Driven Development (FDD)
Presented By: Bhawana Dahal
Pratibh Acharya

## Slide 2: Introduction
  Feature Driven Development is a iterative and incremental software development process.
  FDD is a software process that was created to deliver frequent, working deployable code repeatedly to the customer.
  FDD is considered a straight forward approach to developing software systems that is broken down into five processes.

## Slide 3: History
  First created by Jeff De Luca for a 50 person 15 month project.
  Luca used the process again, with 250 people 18 month project.
  FDD is heavily influenced by Peter Coad and his idea of using a feature list to manage requirements.

## Slide 4: Why FDD ?
Many non-trivial Projects fail.
Heavy process approach doesn’t work
  Inflexible and slow to adapt
  Concentration is on process, not results
FDD supports
  Building complex software systems
  Large development teams

## Slide 5: The FDD Project Lifecycle
The FDD model consists of five basic activities.
For accurate state reporting and keeping track of the software development project, milestones that mark the progress made on each feature are defined.
The Five activities are:
  Develop Overall Model
  Build Feature List
  Plan by Feature
  Design by Feature
  Build by Feature

## Slide 6: Continued
  1. Develop Overall Model
Create overall object model
  Domain walk through
  Manage scope
  Form Modeling Team
  Informal Feature List
Model
  Only major class and important functions
  State relationships between major classes
Sequence Diagram
  Displaying complex functional requirements
Review
Notes

## Slide 7: Continued
2. Build feature list
Features List
      Create Feature List Team
      Feature List Creation
      Prioritize the Features
      Features in this respect are small client valued functions.
    For Features
<action> the <result> <by | for | of | to> a(n) <object>
  Example: Calculate the total purchases by a customer

## Slide 8: Continued
For feature sets
<object> management
  Example: Product Sales Management
For major feature sets:
  <action> <ing> <a(n)> <object>
  Example: Making a product sale
Review

## Slide 9: Continued
3. Plan by feature
Create Project Milestones
  Form the Planning team
  Setting Initial Dates
Class ownership has been done by ordering and assigning features (or feature sets) as classes to chief programmers
Review

## Slide 10: Continued
4. Design by feature
A design package was produced for each feature. A chief programmer selected a small group of features that are to be developed within two weeks.
Develop sequence diagrams
Refine Object Model
Review

## Slide 11: Continued
5. Build by feature
Implement Classes and Methods
Code Inspection
Promote to Build
** Milestones
Since features are small, completing a feature is a relatively small task. For accurate state reporting and keeping track of the software development project it is however important to mark the progress made on each feature. FDD therefore defines six milestones per feature that are to be completed sequentially. The first three milestones are completed during the Design By Feature activity, the last three are completed during the Build By Feature activity.

## Slide 12: Continued
Fig: Milestones

## Slide 13: FDD Model

## Slide 14: Conclusion
Adaptive Agile Model.
Successfully utilizes iterative development.
Better in team where developer’s experience varies.
Offers progress tracking and reporting capabilities.

## Slide 15: Thank You